AP SUPPLIER PORTAL

QUALITY ASSURANCE & TEST STRATEGY

HighRadius Corporation

| Field | Detail |
| --- | --- |
| Document | Quality Assurance & Test Strategy |
| Version | 3.3 |
| Date | February 28, 2026 |
| Client | HighRadius Corporation |
| Project | AP Supplier Portal Development & Deployment |
| Service Provider | Metapointer |
| Status | READY FOR SUBMISSION |

# Table of Contents

1. Quality Approach

2. Program Scope Coverage

3. Test Strategy

4. Defect Management

5. Release Controls

6. Quality Metrics

7. QA Delivery Timeline

8. Test Case Plan & Traceability

# 1. QUALITY APPROACH

Classification: PROJECT-SPECIFIC

## 1.1 Governance Alignment

This Quality Strategy aligns with:

HighRadius engineering and CI/CD standards

Contractual SLA commitments (P1–P4 model) as defined in the Commercial Agreement document

Scope of Work security and compliance obligations as defined in the Scope of Work document

Technical architecture (Spring Boot 3.x, React 18.x, multi-tenant design) as defined in the Tech Specs document

CI/CD execution follows HighRadius-approved pipeline standards per RFP Section 5.

## 1.2 QA Tool Stack

Where tools are not mandated by HighRadius, the following validated stack is proposed. Final tool selection is subject to HighRadius engineering approval:

| Category | Tool | Version | Notes |
| --- | --- | --- | --- |
| Frontend Unit Testing | Jest | 29.7.0 | Developer responsibility; 80% coverage target |
| Backend Unit Testing | JUnit 5 + Mockito | — | Developer responsibility; 80% coverage target |
| Backend Integration | Testcontainers + WireMock | — | Container-based and mock-based integration testing |
| E2E Automation | Playwright | 1.49.0 | Subject to HighRadius approval; fallback to Cypress/Selenium if required |
| Performance Testing | Artillery | 2.0.21 | Subject to HighRadius approval; fallback to JMeter/Gatling if required |
| Defect Tracking | Jira | — | Per HighRadius standard |
| Application Monitoring | Sentry | 10.x | Subject to HighRadius approval; fallback to HighRadius-standard APM |
| Infrastructure Monitoring | Prometheus / Grafana | — | Per HighRadius standard |
| Logging | ELK / Fluentd | — | Per HighRadius standard |
| Alerting | PagerDuty / OpsGenie | — | Per HighRadius standard |

*Unit tests (Jest for frontend, JUnit for backend) are developer responsibilities — written alongside feature code and included in FE/BE capacity. QA owns E2E, integration, performance, security, and regression testing. See Scope of Work document for effort breakdown.*

# 2. PROGRAM SCOPE COVERAGE

Classification: PROJECT-SPECIFIC

This strategy governs validation of:

| Scope Item | Count | Validation Approach |
| --- | --- | --- |
| Application Screens | 29 | Functional E2E, persona-based access, WCAG 2.0 AA |
| Modal Workflows | 11 | Trigger validation, form logic, parent-screen integration |
| APIs | 66 (58 vendor-built, 7 integrations, 1 orchestration) | Functional, negative, tenant enforcement, failure injection |
| Personas | 4 (Supplier Manager, Supplier, HR Admin, Client Admin) | RBAC/ABAC matrix validation across all screens and actions |
| Intelligent Agents | 7 (4 automated, 3 assisted) | Agent-level KPI validation per Scope of Work document |

The financial and approval-driven nature of the portal requires strict validation of data integrity, workflow routing, escalation logic, and tenant isolation.

*For complete scope details (screen breakdown, API ownership, gap analysis), refer to the Scope of Work document.*

# 3. TEST STRATEGY

Classification: PROJECT-SPECIFIC

## 3.1 Backend Testing

Stack: Spring Boot 3.x — Java 17+ | JUnit 5 + Mockito + Testcontainers + WireMock

Coverage Requirement:

80% overall code coverage (RFP mandate)

Target 100% coverage for financial/invoice logic modules (subject to feasibility)

Validated Areas:

| Area | Scope |
| --- | --- |
| API Validation | All 66 APIs — functional, negative, boundary |
| External Integrations | 7 integration points — screening, bank validation, ERP, Keycloak, Vault, S3, notification |
| Fault Tolerance | Circuit breaker, retry logic, dead-letter queue handling |
| Database | Flyway schema migrations, schema-per-tenant isolation, row-level security |
| Security | JWT tenant validation, Vault integration, cross-tenant prevention |
| Failure Injection | ERP timeout simulation, screening API failures, bank validation unavailability, external dependency downtime |

Performance Benchmark: API response time < 3 seconds (P95)

## 3.2 Frontend Testing

Stack: React 18.x + G4 DSL | Jest 29.7.0 + Playwright 1.49.0

Coverage Requirement: 80% unit test coverage (RFP mandate)

Validated Scope:

| Area | Scope |
| --- | --- |
| Screens | All 29 screens — functional, responsive, persona-based access |
| Modals | All 11 modals — trigger logic, form validation, parent integration |
| Form Builder | Dynamic form configuration, field validation, multi-language |
| Workflow Config | Approval chain configuration, routing preview |
| Dashboards | KPI calculations, data accuracy, real-time updates |
| Accessibility | WCAG 2.0 AA compliance — ARIA tags, keyboard navigation, screen reader |

Performance Benchmark: Grid rendering < 500ms (1,000+ rows with virtual scrolling)

## 3.3 End-to-End Automation

Automated Critical Journeys:

| Journey | Flow |
| --- | --- |
| Supplier Onboarding | Invitation → Registration → Form Fill → Screening → Bank Validation → Approval → Activation |
| PO Lifecycle | PO Import → Acknowledge → PO Flip to Invoice |
| Invoice Lifecycle | Invoice Creation → Validation → Approval → ERP Sync |
| Master Data Change | Change Request → Approval Workflow → Master Data Update |
| SLA Escalation | SLA breach detection → Auto-escalation → Notification |
| Month-End Processing | High-volume invoice/PO processing under load |

Quality Gate: Flaky test threshold < 3%. Tests exceeding threshold are quarantined and fixed before next sprint.

## 3.4 Performance & Load Testing

Tool: Artillery 2.0.21 (subject to HighRadius approval)

| Test Type | Scope | Pass Criteria |
| --- | --- | --- |
| Load Testing | 100–500 concurrent users, standard workflows | API < 3s, Grid < 500ms |
| Stress Testing | Beyond expected capacity, identify breaking points | Graceful degradation, no data loss |
| Soak Testing | 8-hour sustained load | No memory leaks, stable response times |
| Month-End Simulation | Peak invoice/PO volume, ERP sync throughput | SLA maintained under peak load |

Release blocked if SLA benchmarks are breached.

*For performance NFRs and quality guarantees, refer to the Scope of Work document (NFR section) and the Commercial Agreement document (quality guarantees).*

## 3.5 Security & Compliance Testing

| Area | Validation Scope |
| --- | --- |
| OWASP Top 10 | SAST + DAST scanning of all vendor-built endpoints |
| CSP & Headers | Content Security Policy verification, security header validation |
| Injection Testing | XSS, SQLi, command injection across all input surfaces |
| JWT Security | Token tampering, expiry handling, invalid signature rejection |
| Cross-Tenant Access | Tenant isolation verification — API-level and database-level |
| Virus Scanning | Document upload validation via S3-compatible storage |
| Vault Integration | HashiCorp Vault credential retrieval, rotation, access control |
| RBAC/ABAC Matrix | 4 personas x 29 screens + 11 modals — role permission validation |

Infosec clearance from HighRadius cybersecurity team required before production deployment.

*For detailed security architecture and RBAC enforcement model, refer to the Tech Specs document (Security Architecture section).*

# 4. DEFECT MANAGEMENT

Classification: PROJECT-SPECIFIC

System of Record: Jira

Development-Phase SLAs:

| Severity | Description | Response SLA | Resolution SLA | Examples |
| --- | --- | --- | --- | --- |
| P1 — Critical | System down or data loss | < 2 hours | < 8 hours | Portal inaccessible, data corruption, cross-tenant data leak |
| P2 — High | Major feature impaired, no workaround | < 4 hours | < 24 hours | Approval workflow broken, screening fails silently, PO sync error |
| P3 — Medium | Feature impaired, workaround available | < 8 hours | < 3 business days | Dashboard metrics incorrect, filter not working, UI alignment |
| P4 — Low | Cosmetic or minor enhancement | Next business day | Next sprint | Tooltip missing, color mismatch, minor label typo |

These SLAs apply during the 20-week development phase (full team available). Post-go-live hypercare SLAs are defined in the Commercial Agreement document.

Defect Governance:

All P1 defects require Root Cause Analysis (RCA) and regression test update before closure

All P1/P2 defects require regression update before closure

MTTD (Mean Time to Detect) and MTTR (Mean Time to Resolve) tracked per sprint

# 5. RELEASE CONTROLS

Classification: PROJECT-SPECIFIC

Release to production requires all of the following gates to be passed:

| Gate | Criteria |
| --- | --- |
| Code Coverage | >= 80% (backend — JUnit, frontend — Jest) |
| API Validation | All 66 APIs validated — functional + negative + tenant isolation |
| Agent Validation | All 7 agents validated against KPI targets |
| Tenant Isolation | Schema-per-tenant + RLS verified; cross-tenant access tests passed |
| API Performance | All APIs < 3s response time (P95) |
| Grid Performance | Grid rendering < 500ms (1,000+ rows) |
| OWASP Compliance | SAST + DAST complete with no critical/high findings |
| Accessibility | WCAG 2.0 AA validated |
| Defect Status | No open P1/P2 defects |
| Infosec Clearance | HighRadius cybersecurity team sign-off obtained |
| Month-End Simulation | Peak-volume scenario validated before go-live |
| Rollback Validation | Rollback procedure tested and documented |

*For deployment promotion pipeline (Dev → QA → UAT → Prod) and rollback strategy, refer to the Timeline document (DevOps & Release Management section).*

# 6. QUALITY METRICS

Classification: PROJECT-SPECIFIC

The following metrics are reported per sprint:

| Metric | Target | Reporting |
| --- | --- | --- |
| Code Coverage % | >= 80% | Per sprint |
| Flaky Test % | < 3% | Per sprint |
| API SLA Compliance | 100% of APIs < 3s | Per sprint |
| Grid SLA Compliance | < 500ms rendering | Per sprint |
| MTTD (Mean Time to Detect) | Tracked | Per sprint |
| MTTR (Mean Time to Resolve) | Tracked | Per sprint |
| Defect Escape Rate | Tracked | Per sprint |
| Release Stability | Tracked | Per release |
| OWASP Findings | Zero critical/high | Per security scan |
| Tenant Validation Results | 100% isolation | Per sprint |

*For sprint reporting cadence and PVA (Product Velocity Analysis), refer to the Timeline document (Communication & Reporting section).*

# 7. QA DELIVERY TIMELINE

Classification: PROJECT-SPECIFIC

Team: 1 QA Engineer + Automation tooling | Committed Duration: 17 calendar weeks | Effort: ~28 person-weeks

| QA Phase | Program Weeks | Activities |
| --- | --- | --- |
| Setup & Framework | 1–2 | Automation framework init, CI integration, RBAC matrix prep, test data modeling |
| Backend Validation | 3–8 | 66 APIs + 7 integrations: functional, negative, tenant enforcement, failure injection |
| Frontend + E2E Automation | 6–11 | 29 screens, 11 modals, persona-based access, critical journey automation |
| Integration Hardening | 9–11 | Deep failure simulation, circuit breaker/retry validation |
| Performance Validation | 12–14 | Load, stress, 8-hour soak, month-end simulation |
| Security & Compliance | 13–15 | OWASP, JWT tampering, tenant cross-access, CSP, WCAG 2.0 AA |
| Regression & Release | 15–17 | Full regression cycles, UAT support, release hardening, go-live readiness |

QA execution begins Week 1 (setup/framework) and completes Week 17 (regression + release hardening), providing a 3-week handover buffer before program end at Week 20

~28 person-weeks fit into 17 calendar weeks through overlapping test streams (backend validation + frontend E2E run concurrently Weeks 6–11; performance + security overlap Weeks 13–15)

Scope is not reduced under this timeline

*For program-level timeline (Sprint 0, Phase 1, Phase 2, Hypercare) and team structure, refer to the Timeline document. For QA effort breakdown by test area, refer to the Scope of Work document (Testing & Quality Assurance section).*

# 8. TEST CASE PLAN & TRACEABILITY

Classification: PROJECT-SPECIFIC

## 8.1 Test Case Design Model

Test cases are designed using:

Requirement-based testing — mapped to RFP requirements and user stories

Risk-based prioritization — financial workflows, compliance, and tenant isolation prioritized

Persona validation — all 4 personas tested across applicable screens and actions

Positive & negative flows — happy path + error handling, boundary conditions

Integration boundary checks — external API failure, timeout, invalid response scenarios

SLA & performance mapping — test cases linked to NFR benchmarks

## 8.2 Estimated Test Case Volume

| Category | Estimated Count | Scope |
| --- | --- | --- |
| UI Test Cases | ~320–360 | 29 screens + 11 modals, persona-based access, form validation |
| API Test Cases | ~350–400 | 66 APIs — functional, negative, tenant enforcement |
| Integration Cases | ~60–80 | 7 external integrations — fault injection, retry validation |
| Security Cases | ~40–60 | OWASP, JWT, RBAC/ABAC, cross-tenant, CSP |
| Performance Cases | ~25–40 | Load, stress, soak, month-end simulation |
| Total | ~800–900 | Structured test cases |

Maintained in Jira/Xray (or HighRadius-approved test management tool).

## 8.3 Requirements Traceability Matrix

Each test case maps to:

| Traceability Dimension | Purpose |
| --- | --- |
| Requirement ID | RFP requirement coverage |
| User Story ID | Sprint-level traceability |
| Agent | Agent-level KPI validation |
| API | API-level coverage tracking |
| Persona | Role-based access verification |
| SLA Benchmark | NFR compliance mapping |

Ensures 100% coverage traceability from requirement to test execution.

## 8.4 Test Case Lifecycle

Draft → Review → Approved → Executed → Regressed → Archived

All P1/P2 defects require regression test update before closure

Test cases reviewed and approved before sprint execution

Archived test cases retained for audit and compliance reference

## 8.5 Entry & Exit Criteria

Entry Criteria:

Requirements signed off by HighRadius stakeholders

Environment stable and accessible

Build deployed via CI/CD pipeline

Exit Criteria:

All critical scenarios executed

No open P1 defects; P2 defects resolved or deferred with HighRadius approval

Regression pass rate >= 95%

SLA benchmarks met (API < 3s, Grid < 500ms)

Requirements Traceability Matrix validated — 100% coverage

Prepared By: Metapointer

For: HighRadius Corporation

Date: February 28, 2026