AP SUPPLIER PORTAL

ENTERPRISE PROPOSAL

HighRadius Corporation

| Field | Detail |
| --- | --- |
| Document | Executive Proposal |
| Version | 3.3 |
| Date | February 28, 2026 |
| Client | HighRadius Corporation |
| Project | AP Supplier Portal Development & Deployment |
| Service Provider | Metapointer |
| Status | READY FOR SUBMISSION |

# Table of Contents

1. Cover Page

2. Document Control

3. Executive Summary

4. Business Understanding

5. About Metapointer

# 1. COVER PAGE

Classification: PROJECT-SPECIFIC

Client: HighRadius Corporation

Project: AP Supplier Portal — Development & Deployment

Proposal Version: 3.3

Date: February 28, 2026

Prepared By: Metapointer

# 2. DOCUMENT CONTROL

Classification: STANDARD

[Standard section — to be populated with Metapointer standard template]

# 3. EXECUTIVE SUMMARY

Classification: PROJECT-SPECIFIC

## 3.1 Business Context

HighRadius is a fintech enterprise SaaS provider offering an Agentic AI platform for the Office of the CFO. Its cloud solutions span the end-to-end Order-to-Cash (O2C) cycle, Accounts Payable, Treasury Management, Record-to-Report, and B2B Payments — integrating 180+ AI agents (microservices) to orchestrate financial processes. Adopted by over 1,100 leading companies (including 3M, Unilever, Procter & Gamble, and Johnson & Johnson), HighRadius is consistently recognized as a market leader by Gartner, IDC, and Forrester.

As part of its expanding AP automation capabilities, HighRadius requires a robust Supplier Portal to streamline vendor management operations across its customer base. The portal will serve as a unified platform for buyers to onboard suppliers, manage vendor relationships, and for suppliers to get onboarded, receive POs, submit and track invoices. This aligns with HighRadius's AI-first platform strategy and its mission to automate financial processes in multi-tenant environments handling diverse ERPs like SAP, Oracle, and NetSuite. By integrating with HighRadius's G4 platform, the portal will enhance AP efficiency, support acquisitions, and provide analytics-driven insights.

## 3.2 Problem Statement

Current AP operations at HighRadius rely on manual, fragmented processes that create significant operational and financial risk:

Onboarding Delays: Email-based supplier onboarding takes 15–20 days with inconsistent data collection, processing 50–100+ suppliers per quarter with extended activation delays, lost early-payment discounts, and strained buyer-supplier relationships

Compliance Gaps: Only ~30% of suppliers are screened, creating exposure to sanctions violations ($20M+ OFAC fines), tax/identity fraud from error-prone TIN verification, and banking vulnerabilities from unvalidated changes — with no centralized audit trails

Invoice Processing: Manual channels (email/fax) yield only ~60% SLA compliance with high error rates, late penalties, and forecasting inaccuracies due to 12–15 manual touchpoints per event across hundreds to thousands of invoices monthly

Operational Inefficiency: 60–70% of AP time spent on transactional work rather than strategic activities; 100% reliance on buyer intervention for every supplier interaction

Visibility & Data Silos: Supplier data scattered across ERPs, spreadsheets, and emails — no single source of truth, manual reports, and delayed decision-making

## 3.3 Proposed Solution

The Supplier Portal is structured around 7 intelligent agents (4 automated, 3 assisted) across three personas, delivering 29 screens + 11 modals with 66 APIs (58 vendor-built, 7 integrations, 1 orchestration) supporting 25+ core features:

| Agent Name | Type | Key Capabilities |
| --- | --- | --- |
| Supplier Onboarding | Automated | End-to-end invitation, dynamic multi-language form configuration, document upload/validation, draft save/resume |
| Supplier Screening | Automated | Real-time compliance verification — address, TIN, and sanctions checks in parallel |
| Bank Account Validation | Automated | Financial security through real-time bank details verification and ownership validation |
| Supplier Approval | Assisted | Multi-level approval workflows with configurable routing, SLA-based escalation |
| Master Data Change Approval | Assisted | Orchestrates approval workflows for master data updates with conditional routing |
| Purchase Order | Automated | ERP ingestion (multi-customer), acknowledgment/reject synchronization |
| Portal Invoice Creation | Assisted | Manual entry and PO-flip capability with validation, attachments, and AP synchronization |

Technology Stack:

Frontend: React 18.x + HighRadius G4 DSL with WCAG 2.0 AA accessibility

Backend: Spring Boot 3.x (Java 17+), microservices architecture

Database: PostgreSQL OLAP with multi-tenant 100% data isolation (schema-per-tenant, row-level security)

Security: Keycloak IAM integration, HashiCorp Vault secrets management, TLS 1.3, AES-256 encryption

Deployment: Docker containers, Kubernetes orchestration in HighRadius G4 environment

AI-Powered Productivity: Leveraging Claude Opus AI for code generation, testing automation, and documentation, delivering 1.10x–1.50x productivity gains with 6 core engineers.

*For complete scope, deliverables breakdown, and gap analysis, refer to the Scope of Work document.*

*For detailed architecture, security matrices, and enforcement model, refer to the Tech Specs document.*

## 3.4 Timeline Summary

Kickoff: March 2026

Sprint 0 (Foundation): 2 weeks — architecture, DevOps setup, G4 component evaluation & scaffolding, design sprint

Phase 1 (MVP): 4 agents (Onboarding, Screening, Bank Validation, Approval) — Sprints 1–5 (10 weeks) — UAT + 1 live customer by mid-May 2026

Phase 2: 3 agents (Purchase Order, Portal Invoice Creation, Master Data Change Approval) — Sprints 6–9 (8 weeks) — Full delivery by early July 2026

Hypercare: 6 months post-go-live through January 2027 with production support and knowledge transfer

Total Duration: 20 calendar weeks aligned to RFP milestones with built-in risk buffers

*For detailed sprint breakdown, milestones, and delivery approach, refer to the Timeline document.*

## 3.5 Commercial Summary

Engagement Model: Fixed-Price with defined scope and deliverables

Payment Structure: Milestone-based with Go/No-Go gates (5 milestones: 20%–30%–20%–20%–10%)

Detailed Pricing: Provided in separate Pricing Agreement document

Change Management: Formal change control process for scope modifications

*For detailed pricing, milestone payment plan, and legal terms, refer to the Commercial Agreement document.*

# 4. BUSINESS UNDERSTANDING

Classification: PROJECT-SPECIFIC

## 4.1 Current State

HighRadius's current accounts payable (AP) operations are characterized by manual and fragmented supplier management processes, lacking a dedicated self-service portal:

Onboarding: Primarily email-driven, involving unstructured workflows with inconsistent data collection and extended cycles of 15–20 days

Invoice Processing: Relies on disparate channels (email, fax, manual entry), leading to ~60% SLA compliance and elevated error rates

Compliance: Reactive and ad-hoc, with screening covering only ~30% of suppliers and no centralized audit trails

Supplier Interactions: All interactions require full buyer intervention with no self-service capabilities for PO acknowledgment or invoice tracking

Data Management: Scattered across ERPs (SAP, Oracle, NetSuite), spreadsheets, and emails — poor real-time visibility and manual reporting

This setup supports three main personas — Supplier Manager (handling invitations and workflows), Supplier (submitting documents manually), and HighRadius Admin/Client Admin (managing configurations) — but in an inefficient, non-digital manner.

## 4.2 Key Challenges

Manual Onboarding Delays: Processing 50–100+ suppliers per quarter via email leads to activation delays, lost early-payment discounts, and strained buyer-supplier relationships

Invoice and PO Processing Inefficiencies: Handling hundreds to thousands of invoices monthly through fragmented channels causes late penalties, forecasting inaccuracies, and high manual touchpoints (12–15 per event), diverting AP resources from strategic tasks

Compliance and Risk Gaps: With ~70% of suppliers unscreened, there is significant exposure to regulatory violations (OFAC sanctions fines up to $20M+), tax/identity fraud from error-prone TIN verification, and banking fraud due to unvalidated changes — exacerbated by scattered audit trails

Lack of Self-Service and Scalability: 100% reliance on buyer intervention hampers scaling, especially for multi-tenant environments or acquisitions, leading to high per-supplier costs and inability to absorb growth without proportional headcount increases

Data Fragmentation: Siloed data across 3+ systems results in no single source of truth, manual reports, delayed decisions, and opportunity costs (60–70% of AP time on transactional work)

## 4.3 Compliance & Audit Risk Exposure

The absence of a dedicated supplier portal creates quantifiable compliance and financial risk:

| Risk Area | Current Exposure | Financial Impact |
| --- | --- | --- |
| Sanctions Risk | ~70% of suppliers unscreened against OFAC, EU, and UN sanctions lists | Fines up to $20M+ per violation; reputational damage |
| Tax/Identity Fraud | Manual TIN verification is error-prone and inconsistent | Risk of incorrect 1099 reporting; IRS penalties and audit exposure |
| Banking Fraud | Bank account changes processed without automated validation | Primary BEC (Business Email Compromise) fraud vector; direct financial loss |
| Audit Trail Gaps | No centralized audit trail; actions scattered across emails, spreadsheets, and ERPs | Inability to demonstrate compliance during audits; regulatory penalties |

## 4.4 Cost of Inaction

| Dimension | Impact |
| --- | --- |
| Scaling Bottleneck | Manual model requires linear headcount growth with supplier volume — unsustainable for multi-tenant, acquisition-driven growth |
| Supplier Attrition | Competitors with self-service portals offer better experience; risk of losing preferred suppliers to digitally mature alternatives |
| Regulatory Exposure | Compliance requirements are tightening (OFAC, GDPR, SOX); the cost of a single sanctions violation exceeds the entire portal investment |
| Opportunity Cost | 60–70% of AP team time spent on transactional work (data entry, follow-ups, manual routing) rather than strategic supplier relationship management |
| Acquisition Integration Cost | Each acquisition requires manual onboarding of supplier base — weeks of effort per acquisition vs. automated tenant provisioning |

## 4.5 Target State

The Supplier Portal will transform HighRadius's AP operations into a fully digitized, automated, and scalable ecosystem:

| Area | Current State | Target State |
| --- | --- | --- |
| Supplier Onboarding | 15–20 days, email-driven | 3–5 days, automated with real-time screening |
| Screening Coverage | ~30% of suppliers screened | 100% automated compliance checks |
| Invoice SLA Compliance | ~60% | >90% with automated validation |
| First-Pass Accuracy | ~65% | >95% via PO-flip and field validation |
| Supplier Self-Service | 0% (full buyer intervention) | >80% adoption target |
| Manual Touchpoints | 12–15 per event | 80%+ reduction through automation |
| Audit Trail | Scattered across emails/spreadsheets | Centralized, immutable, 2-year retention |
| Data Visibility | Manual reports, delayed decisions | Real-time dashboards and KPI tracking |

## 4.6 Business Outcomes & ROI Indicators

The Supplier Portal is expected to deliver measurable business value across multiple dimensions:

| Outcome Area | Metric | Expected Impact |
| --- | --- | --- |
| Cost Savings | FTE equivalent saved through automation | 2–3 FTEs redirected from transactional to strategic work |
| Late Payment Penalties | Reduction in missed SLA penalties | Significant reduction through >90% SLA compliance |
| Compliance Risk | Non-compliant supplier exposure | Eliminated — 100% screening coverage with full audit trail |
| Supplier Satisfaction | Self-service adoption & onboarding speed | >80% adoption; 3–5 day onboarding vs 15–20 days |
| Scalability | Ability to absorb growth without headcount | Multi-tenant automation handles acquisitions without linear staffing |
| Data-Driven Decisions | Real-time visibility | KPI dashboards replace manual reports; proactive management |

Value Realization Timeline:

Months 1–3 (Post Go-Live): Onboarding cycle reduction, screening automation, initial self-service adoption

Months 3–6: Invoice SLA improvements, dashboard-driven decisions, supplier satisfaction gains

Months 6–12: Full ROI realization — cost savings, compliance maturity, scalability proven through tenant expansion

## 4.7 Assumptions

HighRadius will provide timely access to owned services and dependencies: Keycloak IAM, screening/bank validation APIs, ERP samples (SAP/Oracle/NetSuite), G4 platform for deployment, and test data/environments for UAT

The RFP scope (7 agents, specified NFRs) remains fixed; changes managed through formal change control with impact assessments

Weekly UX/UI sign-offs and stakeholder feedback will be provided by HighRadius to avoid design iteration delays

Multi-tenancy requirements align with HighRadius standards for 100% data isolation with tenant resolution via JWT claims

Project kickoff assumes March 2026 start, with no major external disruptions

Performance testing will use production-scale datasets provided by HighRadius

Product requirements and UX specifications will be provided by HighRadius as per RFP Section 5

## 4.8 Constraints

Platform Constraint: All deployment must target HighRadius G4 containerized environment — no standalone infrastructure or alternative cloud hosting

Technology Constraint: Frontend must use React 18.x with G4 DSL components; backend must use Spring Boot 3.x (Java 17+) per HighRadius engineering standards

Timeline Constraint: March 2026 kickoff is non-negotiable; any delay in kickoff shifts all milestones proportionally

Team Size Constraint: Fixed team of 7 FTE (6 engineers + 1 PM) — scope adjustments required if team availability changes

Scope Freeze Constraint: RFP-defined scope (7 agents, 29 screens, specified NFRs) is frozen post-Sprint 0; changes require formal CR process with timeline/cost impact assessment

Integration Constraint: Vendor has no control over HighRadius-owned services (Keycloak, screening APIs, bank validation, G4 platform) — delivery timelines depend on these services being available and stable

Compliance Constraint: All code must pass HighRadius infosec clearance before production deployment; no exceptions for timeline acceleration

## 4.9 Dependencies (Client / Third Party)

| # | Dependency | Owner | Impact if Delayed | Mitigation |
| --- | --- | --- | --- | --- |
| D1 | Keycloak IAM environment provisioned and accessible | HighRadius | Blocks authentication development; delays Sprint 1+ | Mock IAM layer for dev; parallel integration once available |
| D2 | G4 DSL component library and documentation | HighRadius | Blocks frontend development; forces custom component builds | Evaluate OOB components in Sprint 0; fallback to plain React where needed |
| D3 | Screening service API (sanctions, TIN, address) | HighRadius | Blocks Supplier Screening agent | Stub/mock API responses for dev/QA; integrate when live |
| D4 | Bank validation API access | HighRadius / Third Party | Blocks Bank Account Validation agent | Same stub approach; validate with real API in UAT |
| D5 | ERP sample data (SAP/Oracle/NetSuite) for PO & Invoice | HighRadius | Blocks PO and Invoice agent development and testing | Generate synthetic test data; validate with real ERP data in UAT |
| D6 | UX wireframes / design specs for 16 undesigned screens | HighRadius | Forces vendor-designed screens; increases mismatch risk | Sprint 0 design sprint; UX 1 sprint ahead of dev |
| D7 | QA / UAT environment provisioned | HighRadius | Blocks testing phases; delays go-live | Use dev environment for early testing; escalate provisioning in Sprint 0 |
| D8 | Stakeholder availability for reviews & approvals | HighRadius | Delays sign-offs; blocks phase transitions | Define RACI in Sprint 0; escalation matrix for delayed responses |
| D9 | Infosec clearance review slots | HighRadius | Blocks production deployment | Submit for clearance early (during QA phase); parallel track |
| D10 | HashiCorp Vault access for secrets management | HighRadius | Blocks secure credential storage implementation | Use environment variables in dev; integrate Vault pre-UAT |

# 5. ABOUT METAPOINTER

Classification: STANDARD

[Standard section — to be populated with Metapointer standard template]

*For detailed past experience, case studies, and credibility, refer to the Case Studies document.*

Prepared By: Metapointer

For: HighRadius Corporation

Date: February 28, 2026